# Foodhunts Delivery Feature — Implementation Plan

Status: Draft for review

Owner: Backend team (Laravel) + Mobile team (Expo)

Scope: End-to-end delivery: order → rider dispatch → trip execution → delivery confirmation → rider payout

Reference material: dzpatch-v2 / dzpatch-v3 architecture docs (trip state machine, dispatch safety invariants, tracking model)

## Table of Contents

1. Goal & Success Criteria

2. Current State Analysis

3. Architecture Decision: Where Delivery Lives

4. Data Model (New Tables & Migrations)

5. Trip State Machine

6. API Contract (New Endpoints)

7. Dispatch Engine

8. Live Tracking Model

9. Money Flow & Rider Payouts

10. Rider App (Expo)

11. Admin & Store App Changes

12. Customer App Changes

13. Phased Implementation Roadmap

14. What to Copy From dzpatch / What to Skip

15. Risks, Gotchas & Open Questions

## 1. Goal & Success Criteria

Feature: A customer places an order on the Foodhunts app and a rider delivers it to their address, with live status tracking, delivery confirmation, and a payout to the rider.

Success criteria (v1):

☐ Customer can place an order with a delivery address and see a distance-based delivery fee at checkout (already exists ✅)

☐ Order lifecycle is fully tracked: placed → confirmed → preparing → ready → rider assigned → rider en route → picked up → delivered

☐ Customer sees live order status + rider location during the trip (poll-based, not streaming)

☐ Rider has an app: signup, KYC approval, job feed, accept, navigate, confirm pickup/dropoff with a delivery code

☐ Rider earnings are recorded per delivery and visible to the rider

☐ Admin can approve riders, reassign deliveries, and configure delivery pricing

☐ All money movement is idempotent and auditable (no double-charge, no double-payout)

Non-goals (v1): bidding/counter-offers, fleet management, multi-drop orders, scheduled deliveries, live chat with riders, DVA (dedicated virtual accounts), partner APIs.

## 2. Current State Analysis

### 2.1 What exists today (verified in code)

| Capability | Where | Status |
| --- | --- | --- |
| Order creation (wallet/card) | Supabase Edge Function `process-order` → RPC `create_order_checkout` | ✅ Live (customer app) |
| Order creation (parallel) | Laravel `OrderService::createOrderFromCart` + `POST /v2/orders` | ✅ Built, apps not migrated |
| Delivery fee (distance-based) | `process-order` edge function: haversine, base 1200–1500₦, free 4 km, 300₦/km, min fee, surge | ✅ Live — global single setting |
| Delivery fee (Laravel) | `delivery_pricing_settings` table (base_fee, per_km_fee, minimum_fee) | ⚠️ Table exists, unused by quote logic (`quoteCart` uses `config('foodhunts.default_delivery_fee')`) |
| Delivery address | `addresses` (lat/lng) → `orders.delivery_address_id` | ✅ Live |
| Order statuses (Laravel) | `pending, accepted, preparing, ready, out_for_delivery, delivered, completed, rejected, cancelled` | ✅ Enum exists |
| Order statuses (Supabase) | `pending, confirmed, rejected, preparing, out_for_delivery, delivered, cancelled` | ✅ Live |
| Status history | `order_status_history` (Laravel) + tracking events (Supabase) | ✅ Tables exist; Laravel `/tracking` returns empty history (stub) |
| Courier concept | `orders.courier` jsonb `{name, phone_number}` — store staff type it manually | ⚠️ Not a real entity |
| ETA | Hardcoded `+45 minutes` at checkout | ⚠️ Not dispatch-aware |
| Wallet + Paystack | `wallets`, `wallet_transactions` (category/direction/status), `paystack_events`, webhook handler | ✅ Live |
| Push notifications | `push_tokens`, `PushNotificationService`, Supabase push trigger + edge functions | ✅ Live |
| Auth | Supabase Auth; Laravel verifies Supabase JWTs (`AuthenticateWithSupabase` middleware) | ✅ Live |

### 2.2 What's missing entirely

Riders — no rider entity, onboarding, KYC, documents, or availability

Dispatch — no assignment engine, no "one active trip per rider" enforcement

Trip state machine — no rider-side transitions (en route to pickup, arrived, picked up, delivered)

Live tracking — no rider location capture, no customer tracking endpoint

Rider money — no earnings ledger, no delivery payout, no commission split

Delivery confirmation — no delivery code / proof-of-delivery

Rider app — none of the four apps is a rider app

### 2.3 The dual-backend situation (critical context)

Two parallel backends exist today:

foodhunt-mobile (customer)      ──┐

foodhunt-store-mobile (store)   ──┼──►  Supabase (DB + Edge Functions)  ◄── source of truth today

foodhunt-store-web (store web)  ──┤

foodhint-admin (admin)          ──┘

Foodhunts-backend (Laravel)     ──►  own DB + API (routes /v2/*)  ── "coexists so existing clients remain untouched"

The Laravel /v2 route group is explicitly designed as the migration target ("Laravel V2 contract… intentionally coexist with the original routes so existing clients remain untouched during migration"). The delivery feature must be built on Laravel only — never as Supabase RPCs/triggers. That is the exact path dzpatch v2 took (230 RPCs, 40 triggers, RLS, pg_net push) and then spent an entire v3 rewrite escaping.

## 3. Architecture Decision: Where Delivery Lives

### Decision: Laravel is the source of truth for orders + delivery

☑ Riders, dispatch, trips, tracking, rider payouts → Laravel (new tables + services below)

☑ Order checkout → migrate to Laravel OrderService (port create_order_checkout safety logic: idempotency key, wallet debit atomicity, takeaway enforcement, promo validation)

☑ Auth → stays Supabase (tokens already verified by AuthenticateWithSupabase middleware)

☑ Push → stays with existing Expo push infra; Laravel triggers pushes through PushNotificationService

☑ Apps → progressively re-point to /v2/* endpoints; store apps keep reading orders through their existing client until the migration lands

### Migration of checkout (do this first, it's a prerequisite)

Port the following from the process-order edge function into OrderService:

| Edge-function behavior | Laravel equivalent |
| --- | --- |
| `idempotency_key` → stable `payment_reference` (double-tap reuse) | Add `idempotency_key` to `StoreOrderRequest`; reuse existing order if reference exists |
| Server-side total calc (subtotal, service fee 5%, delivery fee, promo, takeaway) | Already in `OrderService::quoteCart` — extend with takeaway + delivery pricing table |
| Wallet debit + order creation in one transaction | `DB::transaction` in `createOrderFromCart` (already the pattern) |
| `payment_attempts` FAILED/PAID_ORDER_FAILED recording | Reuse existing `PaymentAttempt` model |
| Restaurant readiness checks (active, KYC approved, recipient code) | Add to `createCustomerOrder` guard |

## 4. Data Model (New Tables & Migrations)

Conventions: UUID PKs (repo uses HasUuids), decimal(12,2) for money, timestamptz, order_snapshot-style JSON snapshots for anything mutable, soft deletes where user-facing.

### 4.1 `riders` — one row per rider

// 2026_XX_XX_000001_create_riders_table.php

Schema::create('riders', function (Blueprint $table) {

$table->uuid('id')->primary();

$table->foreignUuid('user_id')->unique()->constrained('users')->cascadeOnDelete();

$table->string('vehicle_type')->default('motorcycle'); // motorcycle | bicycle | car

$table->string('plate_number')->nullable();

$table->string('kyc_status')->default('not_started'); // not_started|submitted|under_review|approved|rejected

$table->boolean('is_online')->default(false);

$table->decimal('latitude', 10, 7)->nullable();   // latest-wins, single row per rider

$table->decimal('longitude', 10, 7)->nullable();

$table->timestamp('location_updated_at')->nullable();

$table->decimal('rating', 3, 2)->default(0);

$table->timestamps();

$table->softDeletes();

// Index for nearby queries (optional PostGIS upgrade path):

// $table->index(['is_online', 'kyc_status']);

});

Rules:

latitude/longitude are latest-wins, one row per rider — never a per-ping history table (cost).

is_online gates dispatch eligibility.

kyc_status = approved is required to receive dispatch offers.

### 4.2 `rider_documents` — KYC files

Schema::create('rider_documents', function (Blueprint $table) {

$table->uuid('id')->primary();

$table->foreignUuid('rider_id')->constrained('riders')->cascadeOnDelete();

$table->string('document_type');      // national_id | driver_license | guarantor | passport_photo

$table->string('storage_key');        // R2/S3 key — never store file bytes in Postgres

$table->string('mime');

$table->unsignedInteger('size_bytes');

$table->timestamps();

});

Use the existing media storage pattern (MediaStorageService, R2) for uploads. Reuse RestaurantMediaController-style signed upload endpoints.

### 4.3 `order_deliveries` — the trip (per order, 1:1)

Schema::create('order_deliveries', function (Blueprint $table) {

$table->uuid('id')->primary();

$table->foreignUuid('order_id')->unique()->constrained('orders')->cascadeOnDelete();

$table->foreignUuid('rider_id')->nullable()->constrained('riders')->nullOnDelete();

$table->string('status')->default('pending_dispatch');

// pending_dispatch → rider_assigned → rider_en_route_pickup → arrived_pickup

//   → picked_up → en_route_dropoff → arrived_dropoff → delivered

//   (+ failed | cancelled)

$table->string('dispatch_mode')->default('manual'); // manual | auto

$table->string('delivery_code', 4)->nullable();     // 4-digit PIN, generated at assignment

$table->timestamp('assigned_at')->nullable();

$table->timestamp('picked_up_at')->nullable();

$table->timestamp('delivered_at')->nullable();

$table->jsonb('location_snapshot')->nullable();     // rider loc at completion (dispute evidence)

$table->jsonb('metadata')->nullable();

$table->timestamps();

});

// SAFETY CONSTRAINTS (copy these from dzpatch's dispatch gate — load-bearing):

// One active trip per rider:

$table->unique(['rider_id', 'status'], 'one_active_trip_per_rider')

->where(fn ($q) => $q->whereIn('status', [

'rider_assigned', 'rider_en_route_pickup', 'arrived_pickup',

'picked_up', 'en_route_dropoff', 'arrived_dropoff',

]));

// One rider per order is already covered by order_id UNIQUE above.

Laravel note: partial unique indexes need raw SQL or where clauses on the Blueprint. If the driver (MySQL/Postgres) doesn't support partial indexes, enforce with a trigger or — better — a serialized lock in the dispatch service plus a unique index on rider_id where status is a single value isn't possible; use a generated column or the Postgres CREATE UNIQUE INDEX … WHERE raw statement. Postgres recommended (repo already uses jsonb).

### 4.4 Delivery pricing — upgrade to configurable zones

Current delivery_pricing_settings is a single global row (base_fee, per_km_fee, minimum_fee). Upgrade:

Schema::create('delivery_pricing_settings', function (Blueprint $table) {

// ADD columns:

$table->decimal('free_distance_km', 6, 2)->default(4);

$table->decimal('surge_multiplier', 5, 2)->default(1);

$table->boolean('is_enabled')->default(true);

// ADD nullable scope so restaurants can override the global default:

$table->foreignUuid('restaurant_id')->nullable()->constrained('restaurants')->cascadeOnDelete();

});

Pricing rule: global row (restaurant_id = NULL) is the fallback; restaurant-specific row wins. Snapshot the computed fee onto `orders.delivery_fee` at checkout — never recompute against live settings after order placement (dzpatch rule: "Editing a pricing rule NEVER updates an existing order's snapshot").

Formula (mirror process-order exactly):

extra_km = max(0, distance_km - free_distance_km)

raw_fee  = base_fee + (extra_km * per_km_fee)

fee      = max(minimum_fee, raw_fee * surge_multiplier)

### 4.5 Rider earnings (money)

Reuse the existing wallet system rather than new tables:

Rider's earnings credit their user wallets row.

New wallet_transactions.category values: delivery_earnings, commission, delivery_payout (migration must extend the existing CHECK constraint: ('order_payment', 'refund', 'reversal', 'admin_credit') → add the new ones).

delivery_earnings row: reference = "DELIVERY_EARNINGS_{delivery_id}" with a unique index on reference → double-processing a completion is impossible (idempotent, mirrors paystack_events/ledger discipline from dzpatch).

Add a commission_rate to delivery_pricing_settings (platform % of the delivery fee) — rider earns delivery_fee × (1 − commission_rate).

### 4.6 `order_status_history` — start actually writing to it

Already exists. Every transition (order or delivery) writes one row: {order_id, status, changed_by_user_id, note}.

## 5. Trip State Machine

### 5.1 Two statuses, one chain (keep existing apps working)

The existing store/customer apps read orders.status. Don't break them: keep the customer-facing chain on orders.status and run the rider-facing sub-machine on order_deliveries.status, mapping to the customer chain at two points:

orders.status:    pending → confirmed → preparing → ready → out_for_delivery → delivered

▲                    ▲

order_deliveries.status:           rider_assigned → en_route_pickup → arrived_pickup

→ picked_up → en_route_dropoff → arrived_dropoff → delivered

Mapping rules:

order_deliveries.status first enters rider_assigned → orders.status = out_for_delivery

order_deliveries.status = delivered → orders.status = delivered (+ set actual_delivery_time)

order_deliveries.status = failed|cancelled → orders.status stays out_for_delivery (ops re-dispatches) or moves to cancelled with a refund path (Phase 6+)

### 5.2 Transition legality table (single source of truth in `DeliveryService`)

| From | To (allowed) | Actor | Side effects |
| --- | --- | --- | --- |
| `pending_dispatch` | `rider_assigned` | restaurant / auto-dispatch / admin | generate `delivery_code`, push to rider, `orders.status = out_for_delivery` |
| `rider_assigned` | `rider_en_route_pickup` | rider | push to customer "Rider on the way" |
| `rider_en_route_pickup` | `arrived_pickup` | rider | push "Rider arrived at pickup" |
| `arrived_pickup` | `picked_up` | rider (store confirms optional) | set `picked_up_at`, push "Order picked up" |
| `picked_up` | `en_route_dropoff` | rider | push "On the way to you" |
| `en_route_dropoff` | `arrived_dropoff` | rider | push "Rider arrived" + delivery-code reminder |
| `arrived_dropoff` | `delivered` | rider (code verified) | set `delivered_at`, credit rider earnings, push receipt |
| any (pre-assign) | `cancelled` | customer/restaurant/admin | existing cancel flow |
| any (post-assign) | `failed` | admin | ops re-dispatch or refund (Phase 6) |

Implementation: App\Services\DeliveryService::transition(OrderDelivery $delivery, DeliveryStatus $status, ?User $actor) — validate the transition against a legal_transitions map, write order_status_history, fire push, run money side effects. No raw `update(['status' => …])` outside the service. Mirrors the existing OrderService::transition pattern.

### 5.3 Enums (Laravel)

enum DeliveryStatus: string

{

case PendingDispatch = 'pending_dispatch';

case RiderAssigned = 'rider_assigned';

case RiderEnRoutePickup = 'rider_en_route_pickup';

case ArrivedPickup = 'arrived_pickup';

case PickedUp = 'picked_up';

case EnRouteDropoff = 'en_route_dropoff';

case ArrivedDropoff = 'arrived_dropoff';

case Delivered = 'delivered';

case Failed = 'failed';

case Cancelled = 'cancelled';

}

Add rider_assigned to the OrderStatus enum? No — keep orders.status at out_for_delivery for the whole trip; the delivery detail carries the sub-state. This avoids touching the Supabase enum and all existing app code that reads order status.

## 6. API Contract (New Endpoints)

All under the v2 prefix, supabase.auth middleware, matching existing route style.

### 6.1 Rider app endpoints

# Onboarding

POST   /v2/riders/apply                     # create rider profile + submit KYC payload

POST   /v2/riders/documents                 # upload document (signed URL via media service)

GET    /v2/riders/me                        # own profile + kyc_status

PATCH  /v2/riders/me                        # vehicle info, plate number

POST   /v2/riders/me/online                 # {is_online: bool} — gate dispatch eligibility

# Jobs

GET    /v2/riders/offers                    # dispatch offers for this rider (active + TTL)

POST   /v2/deliveries/{delivery}/accept     # accept offer (idempotent, single-winner)

POST   /v2/deliveries/{delivery}/decline    # decline offer

# Trip execution

POST   /v2/deliveries/{delivery}/en-route-pickup

POST   /v2/deliveries/{delivery}/arrive-pickup

POST   /v2/deliveries/{delivery}/pick-up

POST   /v2/deliveries/{delivery}/en-route-dropoff

POST   /v2/deliveries/{delivery}/arrive-dropoff

POST   /v2/deliveries/{delivery}/complete   # body: {delivery_code} — verified server-side

# Location + earnings

POST   /v2/riders/location                  # {lat, lng} — rate-capped (see §8)

GET    /v2/riders/earnings                  # earnings history

### 6.2 Customer endpoints

GET    /v2/orders/{order}/tracking          # {status, delivery: {delivery_status, rider: {name, phone, rating, location?, stale}}, history[]}

POST   /v2/orders/{order}/cancel            # exists — extend to handle assigned trips

### 6.3 Restaurant endpoints (extend existing)

GET    /v2/store/riders                     # riders belonging to this restaurant (self-dispatch list)

POST   /v2/store/orders/{order}/assign-rider   # body: {rider_id} — manual dispatch (v1)

POST   /v2/store/orders/{order}/request-dispatch # request auto-dispatch (v2)

### 6.4 Admin endpoints (foodhint-admin)

GET    /v2/admin/riders                     # list + filter by kyc_status / is_online

GET    /v2/admin/riders/{rider}             # profile + documents

POST   /v2/admin/riders/{rider}/approve     # {approved: bool, reason?}

POST   /v2/admin/deliveries/{delivery}/reassign   # {rider_id}

POST   /v2/admin/deliveries/{delivery}/fail      # {reason}

GET    /v2/admin/deliveries                 # active trip dashboard

PATCH  /v2/admin/delivery-pricing           # zone/restaurant pricing config

### 6.5 Response shapes

Follow existing OrderResource conventions. Tracking response example:

{

"success": true,

"data": {

"order_id": "…",

"order_status": "out_for_delivery",

"delivery_status": "en_route_dropoff",

"estimated_delivery_time": "2026-08-11T13:15:00Z",

"rider": {

"name": "Chidi O.",

"phone_number": "0803…",

"rating": 4.8,

"location": { "lat": 6.4512, "lng": 3.4218, "updated_at": "…", "stale": false }

},

"delivery_code_hint": "****"           // full code shown only in order details, never in tracking

}

}

## 7. Dispatch Engine

### 7.1 Two modes, shipped in order

Mode A — Store self-dispatch (v1, ships first):

The store marks an order ready (existing flow), then picks one of their riders from GET /v2/store/riders → POST /v2/store/orders/{order}/assign-rider. This upgrades today's manual courier jsonb into a real rider entity with zero new dispatch complexity. Stores that already deliver with their own riders keep working exactly as they do now — just with a real rider record, tracking, and a delivery code.

Mode B — Platform auto-dispatch (v2, the "Uber Eats" moment):

Laravel queue worker (the dispatch job) runs when an order is marked ready and no rider was manually assigned:

1. Find eligible riders: kyc_status = approved, is_online = true, no active trip (constraint from §4.3), within radius (default 5 km, admin-configurable) of the restaurant.

2. Create an offer (insert row or in-memory job payload) with a TTL (e.g. 60s).

3. Push the offer to eligible riders' devices (existing PushNotificationService).

4. First POST /deliveries/{delivery}/accept wins — enforced by the one-active-trip-per-rider partial unique index (the DB is the backstop, not app logic).

5. TTL expires with no accept → notify the restaurant to self-dispatch, or re-run the wave with a wider radius (configurable, default off).

Idempotency rules (copy from dzpatch `_GATE_3.3_dispatch.md`):

accept is idempotent: same rider retrying returns the same success response (replay wins).

A rider with an active trip is excluded at offer generation and blocked at accept.

Admin reassign/fail are audited and idempotent.

### 7.2 No money in dispatch

Dispatch reads the order; it never touches wallets. All money happens at delivered (§9). This keeps the dispatch engine safe to retry freely.

## 8. Live Tracking Model

Copy dzpatch v3's `TRIP_EVENT_MODEL.md` decisions verbatim in spirit — it exists because dzpatch v2 burned real money streaming locations via Supabase Realtime + pg_net push, and v3 deleted both.

### 8.1 Rules (non-negotiable)

1. Latest-wins, one row per rider. riders.latitude/longitude/location_updated_at — no per-ping history table.

2. Server rate-cap: POST /v2/riders/location accepts at most 1 write per 5s per rider (respond 202 regardless so the client never retry-storms). The cap is the real cost control — client throttling is only an optimization.

3. Movement-gating (client): the rider app suppresses writes when the rider hasn't moved ~20m since the last successful write.

4. Cadence: ~10s while on an active trip; ~30s when stationary at pickup/dropoff; suppressed when idle/offline.

5. Customer reads: GET /v2/orders/{order}/tracking returns the rider's latest snapshot only while the delivery is in an active state (rider_assigned … arrived_dropoff). Before assignment and after delivered, rider is omitted.

6. Stale flag: if location_updated_at is older than ~60s, return stale: true + updated_at — never a frozen dot pretending to be live.

7. Degrade to status-only: if no location was ever written, the endpoint still returns the authoritative status. Trip progress never depends on location.

8. Poll, don't push: customer app polls every 10–15s while tracking. No websockets.

9. Terminal stop: all tracking I/O stops at delivered/cancelled/failed.

### 8.2 ETA

Replace the hardcoded +45 minutes at checkout with a simple model: dispatch_buffer (15 min) + prep_time (restaurant) + travel_time(distance / avg_speed). Store the estimate on the order at creation (estimated_delivery_time already exists); recompute once when the trip actually starts.

## 9. Money Flow & Rider Payouts

### 9.1 Checkout (customer side — already live, keep)

Customer pays subtotal + service_fee(5%) + delivery_fee + takeaway − discount via wallet or card. delivery_fee is computed server-side from distance + pricing settings and snapshotted on the order.

### 9.2 On `delivered` (new — idempotent, transactional)

Inside the complete transaction:

1. Set delivered_at, orders.actual_delivery_time, write order_status_history.

2. Credit rider earnings: insert wallet_transactions row:

user_id = rider's user

category = delivery_earnings

amount = delivery_fee × (1 − commission_rate)

reference = DELIVERY_EARNINGS_{delivery_id} (unique index → replay-safe)

update wallet balance (or use the existing wallet service's credit method)

1. Record platform commission implicitly (fee − rider share). If a separate commission ledger category is desired, add it in the same transaction.

### 9.3 Withdrawals

Riders withdraw via the existing Paystack transfer pattern already used by stores (paystack-create-recipient edge function + payout flows). Reuse — don't build a new payout rail.

### 9.4 Cancellation / failure (Phase 6)

Pre-assignment cancel: existing flow, unchanged.

Post-assignment cancel/fail: ops decision → re-dispatch (preferred) or refund (existing refund/reversal ledger categories). No rider payment if not delivered.

## 10. Rider App (Expo)

A fourth Expo app in the foodhunts family (the repo already has customer + store-mobile + store-web). Use foodhunt-store-mobile as the template (auth via Supabase, media upload to R2, push, Expo Router structure).

### Screens (v1)

| Area | Screens |
| --- | --- |
| Auth | login, signup, forgot password (Supabase auth, same as store app) |
| Onboarding | apply (vehicle info), documents upload (NIN/ID/license), review state |
| Jobs | home feed (active offers with TTL countdown), offer detail |
| Trip | navigate to pickup (Google Maps deep link), confirm arrival, confirm pickup, navigate to dropoff, enter delivery code + optional POD photo, complete |
| Earnings | today/total earnings, transaction list |
| Profile | documents, vehicle, settings |

### Native requirements (permissions)

Location: foreground (v1) — background location is a v2 option (dzpatch has rider-background-location.ts if you need the pattern)

Push notifications

Camera (POD photo, KYC documents) — reuse store app's upload flow

### OTA/publish safety

Follow the dzpatch lesson: if the rider app shares an Expo project with other variants, set the variant env vars explicitly on every publish (EXPO_PUBLIC_APP_VARIANT, APP_VARIANT) and verify expo config --type public --json before shipping. Safer: keep it a separate project (recommended — the foodhunts apps are already separate repos).

## 11. Admin & Store App Changes

### 11.1 foodhint-admin (Next.js)

New pages:

Riders — list, filter by KYC status / online, detail view with documents

Rider approval — approve/reject with reason; write audit_logs

Deliveries — active trips board (order, rider, status, age), reassign, force-fail

Delivery pricing — edit global/restaurant settings (base, per-km, min, surge, commission)

The admin currently reads Supabase directly. Since delivery lives in Laravel, these admin pages call the /v2/admin/* endpoints via the existing middleware.ts-protected fetch pattern (or move the whole admin to Laravel-served APIs progressively — out of scope here, but the new pages should hit Laravel, not Supabase).

### 11.2 foodhunt-store-mobile / store-web

Replace the manual courier jsonb entry with: pick from their riders (GET /v2/store/riders) → assign → see live trip status on the order detail screen.

Store settings page: manage their rider list (add rider by phone/email, deactivate).

Keep the existing ready → "request dispatch" button as the Mode B trigger.

## 12. Customer App Changes

Order details: show delivery status timeline (rider assigned → en route → picked up → arrived), rider name/phone, delivery code, live map card.

Tracking: poll GET /v2/orders/{order}/tracking every 10–15s while status is out_for_delivery; render rider marker from the latest snapshot; handle stale.

Push: existing push trigger covers status changes; add copy for new states ("Rider is on the way", "Order picked up", "Rider has arrived").

Checkout migration: switch useCheckout from supabase.functions.invoke("process-order") to POST /v2/orders (after the OrderService port in §3). Keep the idempotency key behavior.

## 13. Phased Implementation Roadmap

### Phase 0 — Foundation (1–2 sprints)

☐ Decision signed: Laravel = source of truth for orders + delivery (this doc)

☐ Port checkout to Laravel OrderService (idempotency, takeaway, promo, payment_attempts recording)

☐ Customer + store apps re-point order creation/reading to /v2/*

☐ Add delivery_earnings/commission to wallet_transactions category CHECK

Exit: orders flow end-to-end through Laravel with zero behavior change.

### Phase 1 — Rider entity + KYC (1 sprint)

☐ riders, rider_documents migrations + models

☐ Rider apply/documents/me endpoints

☐ Admin rider list + approval

☐ Rider app: auth, apply, documents upload, approval state

Exit: riders can onboard and be approved; admin can manage them.

### Phase 2 — Manual dispatch + trip state machine (1–2 sprints)

☐ order_deliveries migration + safety constraints

☐ DeliveryService + transition legality + order_status_history writes

☐ Store: riders list + assign-rider; rider app: job detail + trip screens (en-route/arrive/pickup/complete)

☐ Delivery code generation + verification

☐ Customer: status timeline + push copy

Exit: a store can assign one of its riders and the full trip completes with code verification. (This alone is a shippable "delivery" feature.)

### Phase 3 — Tracking + auto-dispatch (2 sprints)

☐ POST /v2/riders/location (rate-capped) + rider app location reporter

☐ GET /v2/orders/{order}/tracking + customer tracking screen with map

☐ Auto-dispatch worker (offers, TTL, single-winner, fallback)

☐ ETA model

Exit: platform can dispatch to the nearest available rider; customers watch the rider live.

### Phase 4 — Money + admin ops (1–2 sprints)

☐ Rider earnings credit on delivered (idempotent)

☐ Rider earnings screen + withdrawals (existing Paystack rail)

☐ Admin: reassign, force-fail, delivery dashboard

☐ Delivery pricing admin UI (zones/restaurant overrides)

Exit: riders get paid; ops can intervene.

### Phase 5 — Hardening (ongoing)

☐ Cancellation/refund matrix for assigned trips

☐ Dispute evidence (location snapshot at completion, POD photos)

☐ Rate limiting, audit coverage, load test the dispatch worker

☐ Background location for riders (optional)

## 14. What to Copy From dzpatch / What to Skip

### ✅ Copy

| Pattern | Source | Why |
| --- | --- | --- |
| Trip state machine + event-driven push | `TRIP_EVENT_MODEL.md`, DATABASE_CONTRACT §11.2 | Single legal-transition table, clients never mutate status |
| One-active-trip-per-rider + single-winner DB constraints | `_GATE_3.3_dispatch.md` round 2 | The load-bearing guards against double-trip/double-accept |
| Replay-wins idempotency on accept | `_GATE_3.3_dispatch.md` | Retries never double-execute |
| Latest-wins rider location, poll-based tracking, server rate-cap, stale flag, status-only degradation | `TRIP_EVENT_MODEL.md` §1–8 | The entire cost-control playbook |
| Pricing snapshot on order; never live-recompute | DATABASE_CONTRACT C5 | Admin pricing edits can't mutate existing orders |
| No money in dispatch; money only on `delivered` | `_GATE_3.3` "Money posture: NONE" | Dispatch stays safe to retry |
| Ledger-style idempotent earnings (reference unique) | DATABASE_CONTRACT §7 | Double webhook / double-tap can't double-credit |

### ❌ Skip (package-delivery complexity, wrong for food)

Bidding, counter-offers, negotiation timers (Wave 2) — food customers want speed, not auction

Fleets / fleet managers — defer until rider supply justifies it

DVA (dedicated virtual accounts), partner APIs, promo-code engine (CEO-deferred in dzpatch too)

Service-area PostGIS polygons — a simple radius + lat/lng is enough for v1

Supabase RLS/RPC/trigger architecture entirely — you're building on Laravel, and that's the point

## 15. Risks, Gotchas & Open Questions

### 15.1 Risks

| Risk | Mitigation |
| --- | --- |
| **Dual-backend drift** — orders in Supabase, delivery in Laravel | Phase 0 moves checkout to Laravel before delivery work starts. Do not skip. |
| One-active-trip-per-rider violated under concurrency | Partial unique index is a DB constraint, not app logic (dzpatch CTO review, round 2) |
| Location cost explosion | §8 rules are contract, not client goodwill: rate-cap server-side, latest-wins, poll-based |
| Rider supply & KYC is an ops problem, not a code problem | Budget admin tooling + manual review time in Phase 1; dzpatch's hardest 20% was this |
| Double-payout on retried `complete` | `DELIVERY_EARNINGS_{delivery_id}` unique reference |
| Checkout regression during migration | Keep `process-order` live behind a feature flag until `/v2/orders` matches behavior exactly |
| Google Maps costs (rider navigation) | Rider app uses deep links to Google Maps for nav (free-ish); only the fee-distance calc + tracking need API keys |

### 15.2 Open questions to confirm before Phase 0

1. Rider supply model: platform-hired riders (Mode B) vs. restaurant self-dispatch (Mode A) vs. both? (Recommend: both, Mode A first.)

2. Commission model: platform % of delivery fee only, or also % of order value? (Recommend: % of delivery fee, e.g. 10–20%.)

3. Who owns the rider when a restaurant self-dispatches: restaurant-hired riders tied to one store, or platform riders any store can use?

4. Delivery radius / zones: city-wide single radius for v1, or per-restaurant coverage limits?

5. Failed delivery policy: re-dispatch automatically, or refund + cancel (with fee forfeited)?

6. Cash on delivery: v1 is prepaid-only (wallet/card) — confirm no cash orders in scope.

### 15.3 Non-negotiables (review gate)

☐ Every money-mutating endpoint is idempotent and writes order_status_history/audit_logs

☐ No direct status writes outside OrderService/DeliveryService

☐ Delivery pricing is snapshotted at checkout, never recomputed

☐ Rider location is latest-wins + rate-capped

☐ One active trip per rider is enforced by the DB

Companion docs: `API_INVENTORY.md`, `supabase-migration-plan.md` (Foodhunts-backend/docs); dzpatch `TRIP_EVENT_MODEL.md`, `_GATE_3.3_dispatch.md`, `MONEY_STATE_MACHINES.md` (reference architecture).