# Delivery PIN + iOS Live Activities — Feature Plan

Status: For review

Owner: Backend (Laravel) + Customer app (Expo foodhunt-mobile)

Reference: Chowdeck UX (screenshots) + docs/delivery-feature-implementation.md

## Overview

Two Chowdeck-parity features for the FoodHunts customer experience:

1. Delivery PIN — a 4-digit code the customer shares with the rider to confirm handoff ("Meet your rider and say 7453").

2. iOS Live Activities — a lock-screen / Dynamic-Island live view showing live order progress ("Your order will be ready in 25 minutes") with the system "Allow Live Activities" prompt.

## Feature 1 — Delivery PIN

### Current state (verified in code)

| Piece | Status |
| --- | --- |
| `delivery_code` (4-digit, 1000–9999) generated at assignment | ✅ `DeliveryService::assignRider()` → `generateDeliveryCode()` |
| `delivery_code` column on `order_deliveries` | ✅ |
| Server-side verification on `complete` | ✅ `DeliveryController::transition()` — `hash_equals($delivery->delivery_code, $code)`, 422 on mismatch |
| Ride-state machine (`arrived_dropoff → delivered`) | ✅ `DeliveryService::transition()` |
| **Customer sees the code** | ❌ `OrderController::tracking()` returns a stub (`history: []`) |
| **Customer app displays the code** | ❌ no UI |
| **Rider app (enters the code)** | ❌ rider app not built (separate `foodhunt-rider` repo, plan §10) |

Conclusion: the backend trust boundary is done. The remaining work is exposing the already-existing code to the customer and rendering it.

### Remaining work

1. Backend — `OrderController::tracking()`: return the active delivery's status, the delivery_code, and a rider summary. Follow the plan §6.5 shape, but reveal the full code (not a hint) in the tracking payload — the customer is the one who must read it aloud to the rider.

Code is shown only while the delivery is in an active state (rider_assigned … arrived_dropoff); omitted before assignment and after delivered/cancelled/failed.

1. Customer app — `app/orders/details/index.tsx`: add a "Delivery PIN" card when the order is out_for_delivery. Show the 4-digit code large, with the "share with your rider" microcopy and the step flow (rider arrives → share PIN → rider confirms → enjoy).

Data source: extend useRealtimeOrder / the tracking fetch to include delivery_code + delivery_status.

1. Rider app (future, separate repo): complete screen already has a backend contract — POST /v2/deliveries/{delivery}/complete with { delivery_code }. No backend change needed when the rider app ships.

### Verification

Backend: unit test that tracking returns the code in active states and omits it before assignment / after delivered.

App: manual — place order → assign rider → confirm the PIN card renders with the same 4 digits the rider sees.

## Feature 2 — iOS Live Activities

### What it is

A persistent, glanceable status view on the lock screen and Dynamic Island that updates as the order progresses — no app-in-foreground required. The Chowdeck screenshot shows:

"Your order will be ready in 25 minutes" — a countdown + status line.

The "Allow Live Activities from FoodHunts?" system prompt (iOS auto-prompts on first Activity.request()).

### Technical reality (Expo SDK 54)

Live Activities are not covered by expo-notifications (that's push only). They require ActivityKit (iOS 16.1+), which means native Swift code plus a config plugin. There is no first-class Expo module as of SDK 54, so this is a custom local Expo module (Swift + ActivityAttributes + Activity + ActivityContent).

### Design

1. Native module expo-live-activity (local):

Swift OrderActivityAttributes (ContentState: status label, restaurant name, countdown estimatedReadyAt, isRiderAssigned, pin hint).

start(order), update(state), end().

Config plugin sets NSSupportsLiveActivities (and NSSupportsLiveActivitiesFrequentUpdates for minute-level countdown ticks) in Info.plist.

1. App wiring (foodhunt-mobile):

On order placed/confirmed → start() with the first status ("Your order will be ready in ~X minutes").

On each realtime status change (useRealtimeOrder) → update().

On delivered/cancelled → end().

Request permission the first time an order is active (triggers the system prompt).

1. Countdown: ActivityContent with a .timer / Text(timerInterval:) — the Dynamic Island shows a live countdown. ETA source: the order's estimated_delivery_time (currently hardcoded +45 min; see delivery plan §8.2 for the real ETA model — do the ETA upgrade in the same phase, otherwise the countdown is fake).

### Constraints / caveats

iOS only. Android has no equivalent; skip silently on Android.

Requires a native rebuild (expo run:ios → prebuild → pods → xcodebuild). Not deliverable via OTA.

Apple entitlements: app-started Live Activities need no special provisioning; push-updated Live Activities need an APS entitlement. v1 should use app-started updates driven by the customer's own app polling the tracking endpoint (no push entitlement), matching the delivery plan's "poll, don't push" rule.

Simulator support: Live Activities run in the simulator (iOS 16.1+), so validation is possible without a device.

## Phased roadmap

| Phase | Scope | Deliverable |
| --- | --- | --- |
| **1 (this pass)** | Delivery PIN: backend `tracking` exposure + customer app UI | Backend PR + app OTA |
| **2** | Real ETA model (replace hardcoded `+45 min`) | Backend PR |
| **3** | Live Activities native module + app wiring + rebuild | Native module + store build |
| **4** | Rider app `complete` flow (code entry) | `foodhunt-rider` repo |

## Open questions

1. Live Activities require a native rebuild and (for push-updates) Apple entitlements — confirm app-started-only is acceptable for v1.

2. Rider app is a separate repo not yet created — the PIN feature's rider-side entry lands there. Do you want me to scaffold foodhunt-rider now, or keep this pass scoped to backend + customer app?

3. ETA source for the countdown — upgrade the hardcoded +45 min now (Phase 2) or defer?